# Proposal one chances

## Website Goals and Objectives

Improving client involvement and building a strong online presence for the company are the main objectives of the Urban Brew Coffee website. By advertising the coffee shop's goods, services, specials, and corporate ideals to a larger audience, the website seeks to raise brand awareness.

Offering clients a simple and convenient online ordering experience is another crucial goal. It should be easy for customers to peruse the menu, check prices, and place orders online. Through social media integration and contact forms, the website will also enhance customer-business connection.

By offering a responsive and user-friendly design that works well on PCs, tablets, and mobile devices, the website also seeks to increase consumer happiness. Through an appealing and educational web platform, the company intends to boost sales, draw in new clients, and keep hold of current ones.

Increased website traffic, higher online order volumes, consumer involvement on the website, and enhanced social media activity are some of the Key Performance Indicators (KPIs) that will be used to gauge performance.

## Timeline

Week 1:

Gather company needs, study comparable coffee shop websites, and develop preliminary wireframes and design concepts.

Week 2:

Plan the layout of the website, make the sitemap, arrange the content, and have the photos and branding materials ready.

Week 3:

Create the HTML framework for every page on the website, including the homepage, menu, gallery, about us, online ordering, and contact pages.

Week 4:

Use CSS styling to enhance the website's layout, navigation menus, typography, colors, and responsiveness.

Week 5:

To make sure the website is responsive and easy to use, test it on various devices and screen sizes. Resolve bugs, broken links, and formatting problems.

Week 6:

Complete the website, upload all files to GitHub, launch it online, and create documentation, such as a changelog and README file.

## Budget

Development, hosting, upkeep, and potential enhancements are all included in the projected price for the Urban Brew Coffee website project.

Website Development:

The projected cost of development is roughly R5,000. This covers the website's planning, design, coding, testing, and implementation.

Domain and Hosting:

While domain registration is estimated to cost about R250 annually, website hosting is estimated to cost R1,200 annually.

Maintenance:

The projected monthly cost of maintenance is R500. These covers maintaining website security, upgrading photos and promotions, resolving technical problems, and updating website content.

Marketing and Advertising:

To boost website traffic after launch, an estimated R1,000 might be spent on social media promotions and digital marketing.

Contingency Costs:

An extra R500 is set aside for unforeseen expenses like software tools, resources for image editing, or other features for the website.

The website project is expected to cost roughly R13,950 in its first year.

Kotler, P. et al., 2020. Marketing Principles. [online] Available at:  <https://www.marketingjournal.org> [Accessed 20 April 2026].

Ryan, D., 2021. Understanding Digital Marketing. [online] Available at: <https://www.davechaffey.com> [Accessed 20 April 2026].